Week 1 — Reproduce the original CodeIt pipeline

https://github.com/Qualcomm-AI-research/codeit

- Set up the CodeIt codebase, dependencies, and data pipeline

- Run the original baseline once to confirm the training/inference pipeline works

Key decisions:

- Decide which modules are the most feasible insertion points for human bias > document it!

- Decide the minimum baseline outputs (like program length, final predicted outputs, etc.) we need to save for later comparison

Week 2 — Add process-level logging and rerun baseline(record!)

- Add logging so we can see the model’s solving process, not just the final result

- Save useful process information, such as:

  - the sampled programs

  - the intermediate states after each execution step, and which DSL primitives are used

  - how long each program is

- Build simple scripts to automatically collect and organize these process-level outputs for later comparison and analysis

Key decisions:

- Decide the core human-likeness metrics we want to evaluate later

- Decide the definition of intermediate states to log during execution

- Decide the set of process signals to record for all experimental conditions

- Decide the output format for stored traces and structural statistics

Expected outputs:

- A trace-logging version of the CodeIt pipeline

- Saved intermediate states and structural summaries for baseline runs

- A fixed evaluation-data schema that will also be used for modified models

Week 3 — Define and implement human bias

- Translate the project idea of “more human-like” into concrete bias mechanisms

- Implement one or two human-bias modifications inside the CodeIt pipeline

Key decisions:

- Decide the first ablation or weaker variant to include if time allows

- Decide the operational definition of human-likeness used in the bias design

Week 4 — Run baseline and comparison conditions

- Run the main experiment conditions under the same settings

- Generate outputs that can later be compared fairly

- Save both task-level and trace-level results

- Optional ablation: a weaker or partial bias version

Week 5 — Evaluate whether the bias makes the model more human-like

- Analyze outputs from Week 4 using both standard and human-likeness metrics

- Test whether the biased model is actually closer to H-ARC-style process structure

- Compare gains in human-likeness against any change in task performance

Week 6 — Wrap up and prepare final deliverables